Table of Contents

# Cisco Secure Workload — GDPR Compliance Framework

## Technical Runbook | EU General Data Protection Regulation (2016/679)

Version: 1.0
Use Case: Fresh Install, Hybrid Environment (On-Prem + Cloud)
Legal anchor: Regulation (EU) 2016/679 — this document addresses technical security evidence only; legal interpretation, DPO decisions, legitimate-basis analysis, consent records, and DPIA sign-off remain with qualified legal counsel and the controller.

## Reader's Guide

Who this is for. Data controllers and processors operating in the EU/EEA (or offering goods/services to persons in the Union), including CISOs, privacy engineering teams, DPO liaisons (technical), application owners handling personal data, and internal audit.

Important limitation. The GDPR is a legal and organizational framework. Cisco Secure Workload (CSW) does not:

- determine lawful basis for processing;

- manage consent banners, cookies, or preference centers;

- fulfill data subject rights requests (access, erasure, portability) by itself;

- replace Records of Processing Activities (RoPA) narratives — though it can substantiate data flows described there with telemetry.

CSW does strengthen Article 32 security of processing and supplies forensics that support Articles 33–34 technical assessment, Article 25 technical and organizational measures when paired with governance, and Article 30 / 35 / 28 evidence insofar as your DPIA, RoPA, and processor oversight require accurate, verifiable descriptions of how personal data moves and is protected between systems.

Questions this runbook helps you answer:

- Article 5(1)(f) — integrity and confidentiality: Can we show we implemented appropriate measures to prevent unauthorized processing, loss, or damage, including segmentation and visibility on systems that host or touch personal data?

- Article 25 — data protection by design and by default: Can we demonstrate network isolation of personal-data systems and least-privilege connectivity derived from observed need, not assumed trust?

- Article 30 — records of processing: Can we corroborate RoPa data flows (which systems exchange personal data, with whom, across which boundaries) using objective telemetry?

- Article 32 — security of processing: Can we evidence encryption posture in transit where relevant, segmentation enforcement, vulnerability visibility on workloads processing personal data, and monitoring?

- Articles 33–34 — breach notification: If a personal data breach occurs, can we reconstruct timeline, scope of affected systems, and exfiltration/lateral paths to inform supervisory authority and data-subject communication?

- Article 35 — DPIA: Can ADM and flow history support our analysis of necessity, proportionality, and residual risks for a new processing operation?

- Article 28 — processor / sub-processor oversight: Can we monitor and enforce egress paths from our environment to processors' endpoints and detect deviations?

What you'll need. GDPR Article 30 inventory (even draft), processing purposes per activity, data categories, Article 28 / DPAs listing subprocessors, network diagrams, classification of systems that process personal data (including pseudonymised datasets), and legal guidance on Schrems II / transfer tools if US cloud regions are in scope.

Where to start. Sections 1–2 for scope; 3–5 to deploy sensors and build personal-data scopes; 6–7 for segregation by design; 8 for control mapping; 9–10 for breach readiness and exports; Boundaries before claiming GDPR compliance from CSW alone.

## CSW primer — if you are new to Cisco Secure Workload

Cisco Secure Workload (CSW) is a workload protection platform. A lightweight agent on each server/VM/container observes processes and network flows; cloud connectors add AWS/Azure/GCP inventory where agents are not deployed.

| CSW term | Meaning | Why compliance teams care |
| --- | --- | --- |
| Scope | Logical boundary (CDE, PHI zone, CUI enclave) | Defines the systems you must prove are isolated |
| Label / filter | Tag or query assigning workloads to scopes | Automates scope membership — reduces drift |
| ADM | Application Dependency Mapping from observed traffic | Live network/data-flow diagram for assessors |
| Workspace | Policy container for one scope or application | Where allow/deny rules are authored |
| Monitor → Simulation → Enforce | Safe rollout sequence | Simulation = change-board evidence before blocking traffic |
| Denied Connections | Log of flows blocked by policy | Primary proof that enforcement operates |

Console areas: Investigate (inventory, flows, vulns) · Defend/Segmentation (policy) · Manage (agents) · Platform (connectors) · Administration (audit log)

Read next: Compliance evidence playbook (full step-by-step) · About CSW (platform intro)

## Universal evidence workflow

Execute these phases for this framework's compliance boundary. Map exports to control IDs in the Reporting & Evidence section below.

| Phase | Goal | Key CSW actions | Typical duration |
| --- | --- | --- | --- |
| 1 — Coverage | Every in-scope workload in CSW | Install agents/connectors; apply compliance labels; create scope | Days 1–10 |
| 2 — Baseline | Machine-generated flow map | Run ADM ≥2 weeks; export clusters; app-owner signoff | Days 11–28 |
| 3 — Policy | Designed isolation before enforce | Build workspace; Simulation mode; fix false positives | Days 29–45 |
| 4 — Operate | Continuous proof between audits | Enforce; quarterly export pack; ADM refresh every 90 days | Ongoing |

### Phase 1 checklist (coverage)

- In-scope host list reconciled to CSW Inventory (100% or documented exceptions)

- Labels applied: compliance:<framework>, data:<classification>, env:<tier>

- CSW scope created matching compliance boundary

- Export: inventory CSV + agent status screenshot

### Phase 2 checklist (baseline)

- ADM running on compliance scope for full business cycle (≥2 weeks)

- Unexpected flows documented (shadow IT, vendor egress, scope creep)

- App owners signed cluster-to-application mapping

- Export: ADM diagram + flow samples with process context

### Phase 3 checklist (policy)

- Default-deny posture defined for sensitive scope

- ADM-imported rules refined; Simulation run ≥1 week

- Change tickets for false-positive fixes; exception register updated

- Export: policy export + simulation report

### Phase 4 checklist (operate)

- Enforcement enabled on pilot scope; negative test recorded in Denied Connections

- Quarterly pack: inventory, policy, denies, vulns, audit log (see playbook)

- SIEM integration verified (sample events)

- Export: enforcement screenshot + quarterly binder

### What CSW evidence does not replace

Physical access, HR/training records, encryption key management, signed BAAs/vendor contracts, formal pen tests, and assessor attestation still require separate programmes. CSW addresses the workload-resident slice: segmentation, flows, process context, vuln reachability, and change drift.

## CSW effectiveness for this framework

- Art. 32 security-of-processing from enforcement + logging

- Art. 30 RoPA support via data-flow mapping

- Art. 33/34 breach timeline from flow search exports

Compared to manual programmes: static diagrams and annual firewall samples age immediately; CSW ties evidence to live workload behaviour and produces queryable exports on demand — supporting "operating effectively" language in PCI v4.0, SOC 2 CC7, and HIPAA risk analysis.

## 1. Overview

The GDPR unifies data protection rules across the EU/EEA and governs the processing of personal data and special categories where applicable. Controllers must implement appropriate technical and organizational measures (TOMs) under Article 32, ensure integrity and confidentiality under Article 5(1)(f), and embed data protection by design and by default under Article 25.

CSW contributes to the technical layer of those obligations by providing workload inventory, microsegmentation, detection of cleartext or risky protocols, application dependency mapping (ADM), vulnerability context, continuous monitoring, and forensic flow/process data for breach assessment and DPIA inputs — always in conjunction with encryption products, IAM, DLP, identity governance, contracts, and privacy programme operations.

### GDPR articles → CSW capabilities (high level)

| GDPR article / theme | Typical compliance questions | Relevant CSW capabilities |
| --- | --- | --- |
| Art. 5(1)(f) — Integrity & confidentiality | Are personal data systems protected against unauthorized use, loss, or damage? | Segmentation; flow visibility; cleartext / risky-flow detection; alerts |
| Art. 25 — Data protection by design & by default | Are we minimizing exposure by default (network & access paths)? | Scopes isolating personal-data tiers; default deny; ADM-driven least privilege |
| Art. 30 — Records of processing activities | Are documented flows accurate vs reality? | ADM clusters; flow exports cross-checking RoPA |
| Art. 32 — Security of processing | Confidentiality, integrity, availability, resilience — evidenced how? | Enforcement policies; patch/vuln reports; monitoring; resilience |
| Art. 33–34 — Breach notification & communication | What happened, when, which systems, extent? | Time-bounded flow + process forensics; scope membership proofs |
| Art. 35 — DPIA (where required) | What are processing risks & mitigations? | ADM + flow history; policy baseline; before/after for new processing |
| Art. 28 — Processor & sub-processor terms | Is processing only occurring to documented endpoints? | Egress monitoring; alerts on new external destinations |

## 2. Pre-Deployment Checklist

Before deploying CSW where personal data is processed:

- Lawful basis & DPIA status documented per processing activity (legal owner: DPO / counsel)

- CSW cluster residency reviewed against data transfer decisions (EU-only vs approved SCCs / IDTA, etc.)

- DPA in place with Cisco where CSW processes personal data on behalf of controller (typical SaaS scenario — verify with procurement/legal)

- Inventory of controllers' systems processing personal data — minimum: HRIS, CRM, marketing automation, auth directories, analytics warehouses, backups

- Cloud connectors configured for AWS/Azure/GCP workloads hosting personal data

- Stakeholders: CISO, DPO/liaison, data owners, processor account managers

- Data minimization principles applied to telemetry — confirm whether flow metadata alone suffices for your DPIA (avoid collecting unnecessary payload content in ancillary tools)

## 3. Phase 1 — Sensor Deployment (Days 1–5)

### 3.1 Personal-data processing tiers

Deploy sensors on every workload that stores, transforms, or transmits personal data for in-scope activities: application servers, databases, ETL workers, identity services, backup agents on app hosts, microservices in Kubernetes worker nodes (per supported patterns), etc.

# Linux
sudo rpm -ivh tet-sensor-<version>.rpm    # RHEL family
sudo dpkg -i tet-sensor-<version>.deb    # Debian/Ubuntu

sudo systemctl enable --now csw-agent
sudo systemctl status csw-agent

# Windows Server / worker roles processing personal data
msiexec /i "\\repo\tet-sensor-<version>.msi" /qn
Get-Service *tet*,*csw* -ErrorAction SilentlyContinue

Initial settings:

- Monitoring Only until ADM + DPIA-aligned review complete

- Tag early: gdpr:in-scope, ropa-id:<activity>, data-class:personal

### 3.2 Cloud personal-data estates

CSW UI → Platform → External Orchestrators
  → Connect cloud accounts processing EU data subjects
  → Map tags (cost center, env, `contains-pii`) into scopes
  → Enable flow visibility where supported

### 3.3 Validation

CSW UI → Manage → Agents
  → 100% coverage target for in-scope personal-data scopes
  → Escalate uncovered VMs/containers via change process

## 4. Phase 2 — Scope & Inventory Design (Days 6–12)

### 4.1 Scope hierarchy aligned to processing activities

Tie scopes to RoPA activity IDs — not only to network zones.

Root: GDPR-In-Scope
├── ROPA-HR-001 / HR-IS                       # Employee personal data
├── ROPA-CRM-004 / Customer-360               # Customer personal data
├── ROPA-MKT-006 / Campaign-Automation        # Marketing contacts (if applicable)
├── ROPA-Analytics-009 / Product-Analytics    # Pseudonymisation level documented legally
├── Shared-Services (conditional)
│   ├── IdP-AD          # personal data attributes? validate legally
│   └── Central-Logging
└── Sub-Processors-Egress
    ├── Payroll-SaaS endpoints (allowlisted FQDNs)
    └── Support-ticketing SaaS

### 4.2 Discovery filters (examples — tune to your estate)

Filter: Personal-Data-DB-Tier
  - Process: mysqld, postgres, mariadbd, sqlservr, mongod
  - Tag from CMDB: confidentiality=internal+personenbezogen

Filter: MarTech (if in scope)
  - Process contains: hubspot, marketo, salesforce-sync
  - Egress domains from RoPA appendix

### 4.3 Label taxonomy

| Label | Values | Purpose |
| --- | --- | --- |
| ropa-id | HR-001, CRM-004 | Maps evidence to Article 30 record |
| data-class | personal, special-category, pseudonymised | Legal classification drives technical rigor |
| processor | payroll-vendor-x | Article 28 monitoring |
| env | prod, staging | Separate policy workspaces |
| lawful-basis-ref | internal ticket (not legal advice) | Cross-team traceability only |

## 5. Phase 3 — ADM & Baseline for Personal Data Flows (Days 13–28)

### 5.1 ADM workspace

CSW UI → Investigate → Application Dependency Mapping
  → Workspace: GDPR-Personal-Data-ADM
  → Scope: GDPR-In-Scope (prod)
  → Window: 3–6 weeks (payroll cycle + monthly batch jobs)
  → Process + user context where available

### 5.2 ADM ↔ RoPA reconciliation workflow

| Step | Owner | Output |
| --- | --- | --- |
| 1. Export ADM clusters | Security | Cluster list with IPs, processes, ports |
| 2. Map clusters to processing purposes | Data owner + DPO liaison | Updated RoPA appendix |
| 3. Flag undocumented flows to subprocessors | Privacy | Ticket + risk note for DPIA refresh |
| 4. Tag workloads post-validation | IT Ops | Labels ropa-id corrected |
| 5. Re-run ADM after major app changes | Security | Version-controlled export |

### 5.3 Article 25 — by-design segmentation inputs

From ADM, construct least-privilege intended connectivity before wide enforcement:

- Default deny between unrelated RoPA activities sharing a VLAN

- Dedicated scopes for special-category data if legal requires separation

- Dedicated breach-isolation scope for break-glass admin

## 6. Phase 4 — Policy Design, Plaintext Detection & Enforcement (Days 22–40)

### 6.1 Segmentation policies (illustrative)

Replace with your DPIA-approved architecture. Simulation first.

DENY: ROPA-MKT-006 → ROPA-HR-001   # marketing / HR separation example
DENY: Any → GDPR-In-Scope (default deny inbound except documented edges)

ALLOW: Customer-360 → IdP-AD (LDAPS 636 / Kerberos — block cleartext LDAP)
ALLOW: HR-IS → Payroll-SaaS-allowlist (443 to enumerated SaaS prefixes only)
LOG + ALERT: Personal-Data-DB-Tier → Internet except documented patch/CDN list

Plaintext / weak-protocol mitigation (Art. 32 technical measure):

- Create detect-first rules for HTTP, FTP, LDAP:389 from scopes labeled gdpr:in-scope

- Escalate to block after joint sign-off with app owners

### 6.2 Policy workspace lifecycle

CSW UI → Defend → Segmentation
  → Workspace: GDPR-Personal-Data-Prod
  → Import ADM rules → legal/DPO review for business flows
  → Simulation 2–4+ weeks → phased enforcement

### 6.3 Enforcement stages

| Stage | Objective |
| --- | --- |
| Simulation | Measure would-block events; DPIA residual risk update if material |
| Tier-1 blocks | Stop cleartext admin & obvious internet exposure from DB tier |
| Full enforcement | Default deny between RoPA scopes except allowlisted conduits |

## 7. Phase 5 — Monitoring, Vulnerability & Resilience (ongoing)

### 7.1 Monitoring alerts (examples)

| Alert | Trigger | GDPR linkage |
| --- | --- | --- |
| New subprocessor destination | Flow to IP/FQDN not in RoPA allowlist | Art. 28, Art. 30 accuracy |
| Cleartext personal-data path | HTTP/LDAP from in-scope DB/app tier | Art. 32, Art. 5(1)(f) |
| Lateral movement | New east-west path between personal-data scopes | Art. 32, breach assessment |
| Vulnerability regression | Critical CVE on personal-data workload | Art. 32, risk-based security |
| Anomalous volume | Possible exfil pattern | Art. 33 technical scoping |

### 7.2 Vulnerability management tie-in

CSW UI → Investigate → Vulnerability Report
  → Scope: GDPR-In-Scope
  → Export → attach to Art. 32 TOM evidence pack / ISMS control testing

## 8. Control-by-control mapping — requirement → CSW capability → evidence

| GDPR requirement (summary) | CSW capability | Evidence produced |
| --- | --- | --- |
| Art. 5(1)(f) — integrity & confidentiality; safeguards against unauthorized processing, loss, destruction, damage | Microsegmentation; monitoring; cleartext/plaintext-path detection; vuln visibility | Policy exports; alert history; flow reports; VA exports |
| Art. 25(1–2) — data protection by design & by default (appropriate technical measures) | Scopes isolating processing activities; default deny; ADM-driven least privilege | ADM reports; before/after policy versions; architecture memos |
| Art. 30 — records of processing (accuracy of systems & transfers) | ADM & flow telemetry validating documented flows | RoPA crosswalk spreadsheet + CSW exports |
| Art. 32(1) — pseudonymisation & encryption (implementation uses complementary tools); ongoing confidentiality, integrity, availability, resilience | Path hygiene (TLS-only); segmentation fault isolation; resilience via anomaly detection | TLS vs plain detection logs; HA architecture tie-in narrative |
| Art. 32(1)(d) — process for regularly testing effectiveness | Scheduled policy drills; simulation reruns after changes | Test reports; change tickets |
| Art. 33–34 — personal data breach notice / communication | Flow + process forensics; scope membership proof | Incident timeline bundle; affected-system list skeleton (legal finalizes) |
| Art. 35 — DPIA where required | ADM + capacity/flow data for necessity & proportionality; residual risk after segmentation | DPIA annex packs (technical appendix) |
| Art. 28 — processor instructions & safeguards; sub-processors | Egress allowlists; alerts on new destinations; enforcement audit | Processor monitoring dashboards; monthly export to account owner |

## 9. Breach notification readiness (Articles 33–34)

### 9.1 Technical drill checklist

- Confirm UTC time sync on agents & CSW cluster

- Run quarterly test export: Flow Search restricted to random 1-hour window — validate tooling & analyst skills

- Maintain contact tree: DPO, legal, supervisory authority escalation (pre-filled by legal)

- Map CSW scope IDs to processing activity IDs for rapid impact narrative

### 9.2 Evidence bundle contents (non-exhaustive)

CSW UI → Investigate → Flow Search
  → Incident start/end
  → Affected workload filter (scope or IP list)
  → Export: flows with process, user (if present), bytes, duration

CSW UI → Investigate → Process Search
  → Suspicious parent/child processes on compromised host

Pair with IAM logs, EDR, WAF, and application audit tables — CSW is one lens on network/workload truth.

# After UI export — package for legal hold (illustrative)
mkdir -p ~/gdpr-breach-pack/incident-2026-001/{flows,process,policies}
cp ~/Downloads/flows-*.csv ~/gdpr-breach-pack/incident-2026-001/flows/
shasum -a 256 ~/gdpr-breach-pack/incident-2026-001/flows/* \
  > ~/gdpr-breach-pack/incident-2026-001/manifest-sha256.txt

## 10. Audit preparation & evidence export

### 10.1 Quarterly / annual privacy & security evidence

| Evidence item | CSW source | Typical use |
| --- | --- | --- |
| Segmentation policy baseline | Defend export | Art. 25, 32 — TOM substantiation |
| RoPA crosswalk | ADM + spreadsheet | Art. 30 accuracy |
| Sim-to-enforcement audit trail | Policy workspace history | Change control |
| Vulnerability report | Vulnerabilities | Art. 32 testing / risk mgmt |
| Alert summary | Alerts | Art. 32 monitoring effectiveness |
| Processor egress review | Flow reports filtered by allowlist | Art. 28 oversight |

### 10.2 DPAs & subprocessors

Maintain a CSW rule object or external documentation listing approved SaaS FQDNs / IP ranges. When ADM discovers new destinations, route through vendor risk + legal before allowlisting.

## 11. Boundaries — what CSW does not cover

- Lawfulness of processing / consent / legitimate interest balancing — legal analysis only.

- Data subject rights fulfillment — access, rectification, erasure, portability workflows in business applications and backup rotation.

- Privacy notices & transparency — website / UX content.

- International transfer mechanisms alone — CSW may show where data flows; Schrems II TIA completion is separate.

- Organizational measures: training, HR sanctions, confidentiality agreements, pure policy documents without technical control.

- Completeness of RoPA text fields — purpose, retention schedules, legal basis — CSW cannot author those; it can validate flows.

- Encryption at rest — typically database/storage layer; CSW does not replace database TDE / storage CMK governance.

## 12. Common pitfalls

| Pitfall | Mitigation |
| --- | --- |
| Assuming encryption because HTTPS default port | Validate SNI, termination points, & east-west plaintext |
| Scoping CSW only to EU region subnets while US teams administer | Include admin paths; document transfers |
| Stale RoPA after cloud refactor | Re-run ADM on every major architecture change |
| Over-collecting evidence with personal data inside SIEM | Prefer metadata flows; align with minimization |
| Treating CSW export as DPIA sign-off | DPIA remains accountable to controller + DPO |

## Related Frameworks

- ISO/IEC 27001:2022 — common dual-track with GDPR technical measures.

- NIS2 (EU 2022/2555) — for essential entities also under NIS2.

- SOC 2 — when SaaS processors request security attestations alongside GDPR DPAs.

- NIST SP 800-207 — zero trust segmentation patterns underpinning Article 25 narratives.

### Appendix A — Example “plaintext detection” policy fragment (conceptual)

workspace: GDPR-Personal-Data-Prod
phase: simulation
rules:
  - name: alert-http-from-pii-tier
    action: alert
    src_scope: Personal-Data-App-Tier
    dst_any: true
    services:
      - tcp/80
    notes: "Escalate to block after app owner confirms TLS available."
  - name: block-ldap-cleartext-from-app
    action: deny
    src_scope: Personal-Data-App-Tier
    dst_scope: IdP-AD
    services:
      - tcp/389

### Appendix B — RoPA crosswalk template (spreadsheet columns)

| RoPA Activity ID | Processing purpose (legal text) | System / cluster name | CSW scope ID | ADM cluster ref | Subprocessors (Y/N) | Last ADM export date | Notes |

Document prepared for customer data-protection discussions. Legal review required before external assurance or regulatory submission.