Table of Contents

# Cisco Secure Workload — TISAX / VDA ISA

## Technical Runbook | Automotive Suppliers and OEM Partners

Version: 1.0
Framework: TISAX® (Trusted Information Security Assessment Exchange), assessment of the VDA ISA (Information Security Assessment) catalogue published by the German Association of the Automotive Industry (VDA)
Use Case: Information security level evidence, prototype-protection segmentation, data-protection segmentation, supplier readiness for ENX/TISAX assessment

Framework version note. TISAX is the assessment label operated by the ENX Association; VDA ISA is the underlying control catalogue. VDA ISA has multiple published versions (5.x at the time of writing) and the assessment objectives (AL 1 / AL 2 / AL 3 / AL High / AL Very High) determine which catalogues apply (Information Security, Prototype Protection, Data Protection). Topic area names (e.g. "Asset Management", "IT Security / Cyber Security", "Identity and Access Management", "Cryptography", "Operations Security", "Communications Security", "System Acquisition, Development and Maintenance", "Supplier Relationships", "Incident Management", "Business Continuity Management", "Compliance") are stable across recent versions; specific control numbering is not stable across versions. This runbook references topic areas by name, not specific VDA ISA control numbers — validate the control numbering against your assessment's catalogue version.

CSW UI navigation note. Cisco does not yet publish TISAX-specific CSW UI navigation; framework-specific paths are on the product roadmap. This runbook describes CSW capabilities and the evidence artifacts they produce.

## Reader's Guide

Who this is for. Automotive suppliers and OEM development partners preparing for, maintaining, or renewing a TISAX assessment; CISO function, information security officer, and the team owning the VDA ISA self-assessment (the "ISA workbook") and the ENX assessor engagement.

Questions this runbook helps you answer:

- Can I produce technology asset and information-asset evidence to support the Asset Management topic area?

- Can I show network segmentation between prototype-handling environments and the general IT estate to support Prototype Protection?

- Can I evidence access privileges and segmentation between processing environments handling personal or special-category data to support Data Protection?

- Can I produce continuous control evidence rather than point-in-time samples for IT Security / Cyber Security and Operations Security topics?

- Can I produce forensic timeline evidence for the Incident Management topic in the event of an assessment-relevant incident?

What you'll need. Information asset register, prototype project / development project register (if Prototype Protection is in scope), data protection register (where applicable), VDA ISA self-assessment workbook draft, ENX assessment objective(s) and assessment scope ID, CMDB or cloud asset inventory, and supplier register.

Where to start. Sections 1–4 if you are scoping a deployment; 5–7 if you are designing and simulating policy; 9–10 if you are preparing the ISA workbook evidence or the on-site assessment within the next quarter.

## CSW primer — if you are new to Cisco Secure Workload

Cisco Secure Workload (CSW) is a workload protection platform. A lightweight agent on each server/VM/container observes processes and network flows; cloud connectors add AWS/Azure/GCP inventory where agents are not deployed.

| CSW term | Meaning | Why compliance teams care |
| --- | --- | --- |
| Scope | Logical boundary (CDE, PHI zone, CUI enclave) | Defines the systems you must prove are isolated |
| Label / filter | Tag or query assigning workloads to scopes | Automates scope membership — reduces drift |
| ADM | Application Dependency Mapping from observed traffic | Live network/data-flow diagram for assessors |
| Workspace | Policy container for one scope or application | Where allow/deny rules are authored |
| Monitor → Simulation → Enforce | Safe rollout sequence | Simulation = change-board evidence before blocking traffic |
| Denied Connections | Log of flows blocked by policy | Primary proof that enforcement operates |

Console areas: Investigate (inventory, flows, vulns) · Defend/Segmentation (policy) · Manage (agents) · Platform (connectors) · Administration (audit log)

Read next: Compliance evidence playbook (full step-by-step) · About CSW (platform intro)

## Universal evidence workflow

Execute these phases for this framework's compliance boundary. Map exports to control IDs in the Reporting & Evidence section below.

| Phase | Goal | Key CSW actions | Typical duration |
| --- | --- | --- | --- |
| 1 — Coverage | Every in-scope workload in CSW | Install agents/connectors; apply compliance labels; create scope | Days 1–10 |
| 2 — Baseline | Machine-generated flow map | Run ADM ≥2 weeks; export clusters; app-owner signoff | Days 11–28 |
| 3 — Policy | Designed isolation before enforce | Build workspace; Simulation mode; fix false positives | Days 29–45 |
| 4 — Operate | Continuous proof between audits | Enforce; quarterly export pack; ADM refresh every 90 days | Ongoing |

### Phase 1 checklist (coverage)

- In-scope host list reconciled to CSW Inventory (100% or documented exceptions)

- Labels applied: compliance:<framework>, data:<classification>, env:<tier>

- CSW scope created matching compliance boundary

- Export: inventory CSV + agent status screenshot

### Phase 2 checklist (baseline)

- ADM running on compliance scope for full business cycle (≥2 weeks)

- Unexpected flows documented (shadow IT, vendor egress, scope creep)

- App owners signed cluster-to-application mapping

- Export: ADM diagram + flow samples with process context

### Phase 3 checklist (policy)

- Default-deny posture defined for sensitive scope

- ADM-imported rules refined; Simulation run ≥1 week

- Change tickets for false-positive fixes; exception register updated

- Export: policy export + simulation report

### Phase 4 checklist (operate)

- Enforcement enabled on pilot scope; negative test recorded in Denied Connections

- Quarterly pack: inventory, policy, denies, vulns, audit log (see playbook)

- SIEM integration verified (sample events)

- Export: enforcement screenshot + quarterly binder

### What CSW evidence does not replace

Physical access, HR/training records, encryption key management, signed BAAs/vendor contracts, formal pen tests, and assessor attestation still require separate programmes. CSW addresses the workload-resident slice: segmentation, flows, process context, vuln reachability, and change drift.

## CSW effectiveness for this framework

- Prototype/confidential engineering workload segmentation

- Supplier/customer egress evidence

- Assessment-ready export pack

Compared to manual programmes: static diagrams and annual firewall samples age immediately; CSW ties evidence to live workload behaviour and produces queryable exports on demand — supporting "operating effectively" language in PCI v4.0, SOC 2 CC7, and HIPAA risk analysis.

## 1. Overview

TISAX is not a control standard — it is a sharing mechanism operated by the ENX Association for VDA ISA assessment results across the automotive industry. The underlying VDA ISA catalogue is structured by topic areas with maturity-level scoring per control. The assessment objectives (e.g. AL 2, AL 3, AL High, AL Very High) determine which controls are in scope.

CSW supports technical evidence for the network-, workload-, and reachability-related topics of the VDA ISA catalogue: asset management at the workload layer, communications security, operations security, incident management forensic inputs, and elements of identity and access management at the workload-to-workload layer. CSW does not replace organisational policy, training, supplier assurance, physical security, prototype physical handling, identity lifecycle, cryptography assurance, or the assessment itself.

### VDA ISA Topic Areas and CSW Relevance (topic names; not version-specific control IDs)

| VDA ISA topic area | CSW relevance |
| --- | --- |
| Information Security Policies & Organisation | Out of scope (governance) |
| Asset Management | Workload inventory; scope and label evidence; reachability |
| Identity and Access Management | Workload-to-workload allowlist (complements identity-layer IAM) |
| Cryptography | Plaintext-protocol detection on regulated paths (detection only) |
| Operations Security | Continuous workload monitoring; vulnerability + reachability data |
| Communications Security | Workload-level segmentation; ADM-derived allowlist; policy enforcement |
| System Acquisition, Development, Maintenance | Out of scope for code-level controls; CSW shows reachability of dev / build environments |
| Supplier Relationships | Outbound flow visibility to supplier endpoints |
| Information Security Incident Management | Forensic flow + process telemetry |
| Business Continuity Management | Approved flow baseline as one input to recoverability evidence |
| Compliance | Periodic evidence pack inputs |
| Prototype Protection (when in scope) | Workload-level isolation of prototype environments; reachability evidence |
| Data Protection (when in scope) | Workload-level isolation of personal-data environments; reachability evidence |

## 2. Pre-Deployment Checklist

- CSW cluster provisioned

- Sensor compatibility verified for relevant Linux / Windows workloads

- Cloud accounts connected via CSW cloud connectors where in-scope workloads run in cloud

- TISAX assessment scope ID(s), assessment objective(s), and assessment level confirmed

- VDA ISA workbook version confirmed

- Information asset register, prototype project register, and data protection register available

- Stakeholders identified: CISO, IS Officer, ISA workbook owner, internal audit

- Evidence retention agreed with the IS Officer and assessor expectations

## 3. Phase 1 — Sensor & Connector Deployment (Days 1–5)

- Install software sensors on representative workloads in monitoring mode

- Connect cloud accounts as read-only CSW cloud connectors for in-scope cloud workloads

- Apply Day-1 labels: application, env, data_class, prototype, assessment_objective, owner, compliance=tisax

- Maintain a cannot-instrument register for managed SaaS and appliances

- Retain Phase-1 sensor inventory baseline

## 4. Phase 2 — Scope & Information Asset Mapping (Days 6–10)

### 4.1 Suggested Scope Architecture

Root Scope
└── TISAX
    ├── Information-Security-Scope
    │   ├── Production-Workloads
    │   ├── Engineering-Workloads
    │   └── Corporate-Adjacent
    ├── Prototype-Protection-Scope         (only if PP is in assessment scope)
    │   ├── Prototype-Engineering
    │   └── Prototype-Storage
    ├── Data-Protection-Scope              (only if DP is in assessment scope)
    │   ├── Personal-Data-Stores
    │   └── Personal-Data-Processing
    ├── Security-Services
    └── Supplier-Edges

### 4.2 Inventory Filters

Filter: Personal-Data-Stores
  - Tag: data_class = personal | special-category
  - Listening port: 1521, 3306, 5432, 1433, 27017

Filter: Prototype-Engineering-Candidates
  - Tag: prototype = true | confidential-project
  - Hostname / application pattern matches engineering / PLM systems

Filter: Supplier-Edges
  - Destination outside on-prem and cloud allow-lists
  - Tag: managed_by = supplier

### 4.3 Labeling Strategy

| Label key | Example values | Why it matters for VDA ISA |
| --- | --- | --- |
| data_class | personal, special-category, prototype, internal, public | Anchors Information Security, Prototype Protection, Data Protection topic areas |
| prototype | true, false | Marks workloads in Prototype Protection scope (if applicable) |
| assessment_objective | AL2, AL3, AL-High, AL-Very-High | Aligns evidence stringency to the assessment objective |
| application |  | Connects workloads to information assets |
| env | production, integration, dev, test | Environment segregation evidence |
| owner |  | Accountability |
| compliance | tisax | Filters CSW evidence to the TISAX scope |

## 5. Phase 3 — Application Dependency Mapping (Days 11–21)

Run ADM for each scope across a 2-week-minimum window. Document, per cluster:

| Question | VDA ISA topic |
| --- | --- |
| Which workloads receive connections from outside the assessment scope? | Communications Security |
| Are flows into personal-data environments minimised and approved? | Data Protection |
| Are flows into prototype environments minimised and approved? | Prototype Protection |
| Are database connections encrypted? | Cryptography (detection input) |
| Which workloads reach supplier endpoints? | Supplier Relationships |
| Are there unexpected lateral connections inside engineering environments? | Operations Security / Incident Management |

Use ADM clusters to confirm or correct data_class, prototype, and assessment_objective labels with information asset owners.

## 6. Phase 4 — Policy Development (Days 22–35)

### 6.1 TISAX-Aligned Policy Framework

Absolute policies (Prototype Protection example):

DENY  Any                       → Prototype-Protection-Scope        (default deny inbound)
DENY  Prototype-Protection      → Internet                          (no direct internet egress)
DENY  Corporate-Adjacent        → Prototype-Protection              (admin only via approved jump paths)

Allowlist policies (least privilege):

ALLOW Prototype-Engineering     → Prototype-Storage                tcp/<approved-port>
ALLOW Personal-Data-Processing  → Personal-Data-Stores             tcp/<db-port-tls>
ALLOW Production-Workloads      → Security-Services                tcp/443
ALLOW Jump-Hosts                → In-Scope-Workloads               tcp/22, tcp/3389

Catch-all:

LOG   Any                       → Prototype-Protection-Scope        (unmatched inbound)
LOG   Personal-Data-Stores      → Any                               (unmatched outbound)

### 6.2 Policy Workspace Lifecycle

| Phase | Mode | Duration | Purpose |
| --- | --- | --- | --- |
| 1 | Simulation | 2 weeks | Validate the candidate policy |
| 2 | Enforcement (high-confidence rules only) | 1 week | Enforce obvious deny rules |
| 3 | Full Enforcement | Ongoing | Workload allowlist enforced; monthly exception review |

Workspace snapshots = Communications Security / Operations Security control-implementation evidence.

## 7. Phase 5 — Topic Mapping with CSW Evidence

| VDA ISA topic area | What CSW produces | How to use it |
| --- | --- | --- |
| Asset Management | Workload inventory; scope + label export | Asset and classification evidence at the workload layer |
| Identity and Access Management | Policy workspace and enforcement / violation log | Workload-to-workload privilege evidence (complements identity layer) |
| Cryptography | Plaintext-flow detection on regulated paths | Detection input only |
| Operations Security | Continuous monitoring; vulnerability + reachability | Operations control evidence |
| Communications Security | Policy workspace; ADM-derived allowlist; observed flows | Segmentation evidence |
| Supplier Relationships | Outbound flow summary to supplier endpoints | Reconciliation against the supplier register |
| Information Security Incident Management | Flow + process search across the incident window | Forensic timeline |
| Prototype Protection (if in scope) | Isolation evidence for Prototype-Protection scope | Reachability into prototype environment is constrained |
| Data Protection (if in scope) | Isolation evidence for Personal-Data scope | Reachability into personal-data environment is constrained |
| Compliance | Periodic evidence pack (Section 10.1) | Assessor work-paper input |

## 8. Phase 6 — Vulnerability & Risk Management

Use reachability-weighted CVE data:

Priority 1: Critical CVE on Prototype-Protection-Scope with inbound reachability
Priority 2: Critical CVE on Personal-Data-Stores with inbound reachability
Priority 3: Critical CVE on supporting workloads with reach into either of the above

Document compensating controls in the policy workspace exception register; this register is itself evidence for the Operations Security / Information Security topic.

## 9. Phase 7 — Monitoring & Alerting

| Alert | Trigger | VDA ISA topic |
| --- | --- | --- |
| Unauthorised reach to Prototype-Protection | Any unapproved source → PP scope | Prototype Protection |
| Unauthorised reach to Personal-Data-Stores | Any unapproved source → PD scope | Data Protection |
| Plaintext on regulated paths | HTTP / unencrypted DB protocol from PP or PD scopes | Cryptography (detection) |
| Lateral movement inside engineering scope | New east-west flow outside baseline | Operations Security |
| Supplier egress anomaly | New egress to a non-listed supplier endpoint | Supplier Relationships |
| Policy violation | Enforced policy block triggered | Communications Security |
| Sensor offline | Agent stops reporting | Evidence integrity |

### 9.2 Forensic Telemetry

Retain per incident:

- Flow log scoped to affected workload(s) and time window

- Process search output

- Policy workspace state at the time of the incident

- Vulnerability snapshot for the affected workload(s)

- Supplier-edge reach summary if relevant

## 10. Reporting & Evidence Collection

### 10.1 Evidence per Assessment / Surveillance Cycle (quarterly recommended; annually for assessment renewal)

| Evidence item | CSW source area | VDA ISA topic |
| --- | --- | --- |
| Workload inventory | Inventory export | Asset Management |
| Scope + label membership | Scope membership export | Asset Management |
| Approved vs. observed flows | ADM workspace export | Communications Security |
| Policy workspace snapshot | Policy workspace export | Communications Security / IAM |
| Policy enforcement / violations | Policy analysis output | Operations Security |
| Vulnerability + reachability | Vulnerability report scoped to TISAX | Operations Security |
| Supplier egress summary | Flow search filtered to supplier endpoints | Supplier Relationships |
| Incident timeline sample | Flow + process search | Incident Management |
| Prototype-Protection isolation evidence | Inbound/outbound reach summary to PP scope | Prototype Protection |
| Data-Protection isolation evidence | Inbound/outbound reach summary to PD scope | Data Protection |
| Exception register | Policy workspace exceptions list | Operations Security |

### 10.2 Ongoing Compliance Posture

- Monthly: scope / inventory hygiene; supplier egress reconciliation

- Quarterly: policy workspace review; refresh evidence pack 10.1

- Annually / per surveillance: refresh the VDA ISA self-assessment evidence references

- Continuously: policy drift detection; ADM re-run every 90 days

## 11. Common Pitfalls

| Pitfall | Mitigation |
| --- | --- |
| Citing specific VDA ISA control numbers without confirming the catalogue version | Reference topic areas by name; pin specific control numbering only after confirming the workbook version |
| Treating TISAX as a single control standard | TISAX is the assessment label; the catalogues are Information Security, Prototype Protection, Data Protection |
| Prototype Protection assumed in scope when it is not on the assessment objective | Confirm assessment objectives in the ENX portal; map scope accordingly |
| prototype and data_class labels missing | Reconcile project register ↔ CSW labels at the start of each surveillance window |
| Encryption assumed by port | Confirm by process + observed handshake, not by TCP port |
| Supplier egress in internal scope | Maintain supplier register; ensure CSW labels mirror it |

## Related Frameworks in This Repository

- ISO/IEC 27001:2022 — VDA ISA topic structure overlaps with ISO 27001 Annex A

- GDPR — relevant when Data Protection is in TISAX scope

- NIST SP 800-53 Rev 5 — useful technical control reference

Document prepared for Cisco automotive-sector engagements. Replace [Customer Name] and any bracketed fields before customer delivery. Validate VDA ISA topic and control numbering against the catalogue version applicable to your TISAX assessment scope and objectives.