CISCO SECURE WORKLOAD

CISA Zero Trust Maturity Model

Zero Trust Maturity Model v2.0 — CSW Pillar Mapping

Prepared for:  [Customer Name]

Prepared by:  Cisco Systems, Inc.

Date:  [Month Year]  |  Version 1.0  |  Cisco Confidential

Regulatory Standard: CISA Zero Trust Maturity Model v2.0 (2023) Environment: Hybrid (On-Premises + Cloud) Deployment Stage: Fresh Installation

## How to read the coverage words

Full Coverage on the older reports means Secure Workload can produce that row's artifact. It does not mean the control is met.

Partial Coverage means file that export next to another control.

Evidence Required means Secure Workload has no record. The customer files the contract, the analysis, or the HR or physical-security evidence.

Direct, Supporting, and Out of scope on the newer reports are the same idea in different words. Direct is still evidence, not a pass.

# Executive Summary

The CISA Zero Trust Maturity Model (ZTMM) v2.0 defines maturity across five pillars: Identity, Devices, Networks, Applications & Workloads, and Data. Each pillar progresses through four stages: Traditional → Initial → Advanced → Optimal. Cisco Secure Workload (CSW) is the primary platform for achieving Advanced-to-Optimal maturity in the Networks pillar and significant progress in the Applications & Workloads and Data pillars.

CSW's workload-level micro-segmentation, continuous ADM, and forensic telemetry align directly with CISA's emphasis on continuous validation, least-privilege access, and dynamic policy enforcement — the hallmarks of Optimal maturity.

## Pillar Coverage & Maturity Achievable

| Pillar | CSW Role | Maturity Achievable | Key CSW Capability | Coverage |
| --- | --- | --- | --- | --- |
| Networks | Primary | Advanced → Optimal | Micro-segmentation, encryption enforcement, continuous ADM | Full Coverage |
| Applications & Workloads | Primary | Advanced → Optimal | Workload identity, least-privilege policy, vulnerability management | Full Coverage |
| Data | Supporting | Initial → Advanced | Data flow visibility, encryption enforcement, access logging | Full Coverage |
| Identity | Supporting | Initial → Advanced | Identity-verified access path enforcement via policy | Partial Coverage |
| Devices | Supporting | Initial → Advanced | OS fingerprint + process hash workload identity | Partial Coverage |

# Maturity Stage Mapping by Pillar

## Networks Pillar — Primary CSW Domain

| Pillar |  | Stage Transition | ZTMM Requirement | CSW Implementation | Coverage |
| --- | --- | --- | --- | --- | --- |
| Networks | Traditional → Initial |  | Traffic Visibility | Establish initial network traffic visibility | ADM deployed; all workload flows documented; scope hierarchy defined | Full Coverage |
| Networks | Initial → Advanced |  | Micro-Segmentation | Enforce workload-level network segmentation | Allowlist policies enforced; default-deny inbound; encryption compliance | Full Coverage |
| Networks | Advanced → Optimal |  | Dynamic Policy | Continuously validate and dynamically adjust network policies | Continuous ADM re-runs; API-driven policy updates; ML anomaly detection | Full Coverage |
| Networks | Advanced → Optimal |  | Encryption Enforcement | Encrypt all network traffic between workloads | Detect/block non-encrypted flows; enforce TLS-only paths across all scopes | Full Coverage |
| Apps & Workloads | Traditional → Initial |  | Workload Inventory | Establish inventory of all application workloads | CSW inventory provides real-time workload asset catalog across hybrid environments | Full Coverage |
| Apps & Workloads | Initial → Advanced |  | Workload Identity | Enforce workload identity-based access controls | Process hash + OS fingerprint + network identity — not just IP address | Full Coverage |
| Apps & Workloads | Advanced → Optimal |  | Continuous Validation | Continuously validate workload access footprint | 90-day ADM re-runs; vulnerability-triggered policy review; drift detection | Full Coverage |
| Data | Traditional → Initial |  | Data Flow Visibility | Establish visibility into data movement | ADM reveals all data flow paths across on-prem and cloud environments | Full Coverage |
| Data | Initial → Advanced |  | Data Access Logging | Log all access to sensitive data | Full flow + process telemetry on sensitive data scopes; forensic export | Full Coverage |
| Data | Advanced → Optimal |  | Encryption Compliance | Enforce encryption for sensitive data in transit | Protocol-level flow analysis; block plaintext; enforce HTTPS/SFTP/LDAPS | Full Coverage |
| Identity | Supporting |  | Identity-Verified Paths | Enforce access only through identity-verified paths | CSW enforces that only identity-verified systems (LDAPS/Kerberos) can reach sensitive workloads | Partial Coverage |
| Devices | Supporting |  | Device Fingerprinting | Identify and authenticate devices accessing resources | OS fingerprint + process hash provides workload-level device identity in CSW | Partial Coverage |

# ZTMM Deployment Roadmap

## Phase 1 — Traditional to Initial (Weeks 1–4)

- Deploy CSW sensors on all on-prem workloads; connect cloud accounts via CSW cloud connectors

- Run Application Dependency Mapping (ADM) to establish complete traffic baseline

- Define scope hierarchy aligned to ZTMM pillar boundaries

- Enable flow telemetry retention (minimum 12 months)

## Phase 2 — Initial to Advanced (Weeks 5–12)

- Build allowlist policies from ADM baseline — enforce least-privilege network access

- Run simulation mode for 2 weeks; validate no false positives before enforcement

- Enable enforcement mode on sensitive scopes first; expand progressively

- Detect and block non-encrypted flows; enforce HTTPS/SFTP/LDAPS across all scopes

- Configure anomaly detection and SIEM integration for continuous monitoring

## Phase 3 — Advanced to Optimal (Month 4+)

- Implement 90-day ADM re-run cycle for continuous policy validation

- Integrate CSW API with SOAR for automated policy response to incidents

- Enable vulnerability-triggered policy review — critical CVEs tighten access automatically

- Conduct quarterly ZTMM maturity assessment against scorecard

# ZTMM Assessment Evidence Package

| Evidence Item | CSW Source | ZTMM Pillar | Maturity Stage |
| --- | --- | --- | --- |
| ADM traffic baseline | Investigate → ADM | Networks, Apps | Initial |
| Enforcement policy export | Defend → Policy Workspaces | Networks, Apps | Advanced |
| Encryption compliance report | Flow Search (protocol filter) | Networks, Data | Advanced |
| Anomaly detection log | Alerts → Dashboard | Networks | Advanced |
| Vulnerability report | Investigate → Vulnerability | Apps & Workloads | Advanced |
| Continuous ADM comparison | ADM re-run vs baseline | Networks, Apps | Optimal |
| API policy automation log | CSW API audit log | Networks | Optimal |
| Workload inventory export | Manage → Inventory | Devices, Apps | Initial |